Tape Edge — MES Scope Brief

Prepared for: Kalanjiyam Technological Solutions Pvt. Ltd.

Prepared by: PEPS Industries Pvt. Ltd. — IT

Date: 8 August 2026 | Version: 2.0

# 1. Purpose

This document defines the scope of work for the Tape Edge scan application as part of the MES engagement described in Kalanjiyam's business proposal dated 30 July 2026. It covers scan application, database, and network infrastructure only. Display board and reporting are out of scope for this phase — design has been validated internally and build scope will be decided separately. ERP write-back via Ramco ShopFloor APIs is addressed in a separate document: ERP Integration — MES to Ramco via ShopFloor APIs.

# 2. Background

The Tape Edge department operates 11 machines (TE-01 to TE-11) across the Spring and Hypnos sections. Production counting at Tape Edge is done by scanning a QR code on the MRP sticker affixed to each mattress at the completion of the tape edge process. The approach has been validated conceptually through an internal proof of concept; the proof of concept can be provided to Kalanjiyam as reference material for the concept, shift logic, brand/variety mapping, and scan flow. It is not a production deliverable. Kalanjiyam is responsible for the full production build.

# 3. Scope of Work

All items in the table below are in scope unless explicitly listed in Section 4.

| # | Deliverable | Acceptance Criteria |
| --- | --- | --- |
| 1 | Scan application — production (Tape Edge) |  |
| 1.1 | HID barcode input from fixed-mount scanner (USB, no driver install) | Scan event captured within 1 second of QR presentation |
| 1.2 | QR resolution: Item SI No → Item Code, Description, Product Group via item master (source to be confirmed — see Section 6) | Correct item details on every valid scan; not-found state handled with clear operator message |
| 1.3 | Machine selection: TE-01 to TE-11 (operator selects at session start; changeable without page reload) | Machine identity persists for session |
| 1.4 | Shift assignment: Day 08:00–20:00, Night 20:00–08:00 (auto-derived from system clock; night shift spans midnight) | Shift boundary tested and confirmed correct |
| 1.5 | Duplicate scan prevention per shift | Second scan of same Item SI No within same shift is blocked with a clear operator message; not silently discarded |
| 1.6 | Save / Cancel confirmation flow — scan does not auto-commit | Operator must explicitly confirm before record is written |
| 1.7 | Every confirmed scan written to SQL Server (production_events, schema provided by PEPS IT) | Record visible in DB within 2 seconds of Save; survives application restart |
| 2 | Database |  |
| 2.1 | All records written to SQL Server on PEPS server (Dell PowerEdge T440, LAN-only; no cloud, no local-only storage) | Records persist across app restart and device reboot |
| 2.2 | Schema aligned to production_events definition provided by PEPS IT before development begins | Schema sign-off required as a gate before development start |
| 2.3 | Item master reference table in SQL Server with offline fallback if Ramco API is temporarily unreachable | App remains functional during short Ramco API outages |
| 3 | Network infrastructure |  |
| 3.1 | LAN drops and switches for all 11 Tape Edge machine positions (exact count and cable runs to be confirmed with PEPS IT) | All machines reachable from server before application go-live |
| 4 | Operator interface |  |
| 4.1 | Client device and browser compatibility to be confirmed as part of Kalanjiyam's Milestone 1 feasibility study | Confirmed as part of Milestone 1 feasibility study deliverable |

# 4. Out of Scope

| Out of Scope | Reason |
| --- | --- |
| Real-time display board | Design validated internally via POC v2.4. Build scope to be decided separately. |
| Reporting | Design validated internally via POC v2.4. Build scope to be decided separately. |

# 5. Interface to the Broader MES Programme

The Tape Edge module must be designed as an integrated component of the MES platform, not a standalone application.

- The production_events table written by the Tape Edge scan app feeds the central SQL Server database used across the broader MES programme.

- Item SI No is the primary key linking each production event to downstream QC records and ERP updates. This key must be preserved without modification through the entire chain.

- Shift definitions (Day 08:00–20:00, Night 20:00–08:00) must be identical to the shift configuration used across all other MES modules.

- The clinching inventory calculation in the proposal (Section 4.6 — assembly count minus Tape Edge scan count) depends on the completeness and accuracy of Tape Edge scan records. Data quality at this stage is a hard requirement.

- ERP write-back from the Tape Edge scan event is defined in the ERP Integration document and must be designed as part of the same MES platform — not a separate integration.

# 6. Open Items — To Be Resolved Before Design Sign-Off

PEPS IT will drive resolution on all items marked as PEPS owner. Kalanjiyam should not proceed to detailed design until these are closed.

| Item | Owner | Required Before |
| --- | --- | --- |
| Item master source and access credentials to be provided to Kalanjiyam before development kickoff | PEPS IT | Development kickoff |
| /GetItemDetails API availability on PEPS Ramco instance — confirm version and endpoint access | PEPS IT | Development kickoff |
| SQL Server access credentials and production_events schema provided to Kalanjiyam | PEPS IT | Development kickoff |
| Network infrastructure plan: machine count, cable runs, switch placement for Tape Edge area | PEPS IT + Kalanjiyam | Milestone 1 kickoff |
| WO number availability in MES at time of scan — refer ERP Integration document for context | Kalanjiyam | Design sign-off |